Project No. 4

OpenFOAM

Contents

Project Details	3

Intern Details	3

Project Overview	3

Purpose/Mail Goal	3

Business/Team Value:	3

High-Level Scope:	3

Out of Scope (if known):	3

Background & Context	4

Company/Department Context:	4

Problem/Pain Point:	4

Previous attempts / Existing solutions (if any):	4

Expected Outcome:	4

Key Terminology & Concepts I Need to Understand	5

Technical Concepts & Tools I Should Learn/Explore	6

Immediate:	6

Next:	6

Later/Nice-To-Have:	6

Resources I Plan to Use:	6

Next Steps and Weekly	7

Planned Activities – Next 7 Days:	7

Short-Term Milestones (2–4 weeks):	7

Long-Term Milestones:	7

Risks / Things I Need Help With:	7

Questions for Supervisor (list here before next meeting):	7

References	8

| # Project Details |  |
| --- | --- |
| Project Title: | OpenFOAM Enhancement |
| Project Start Date: | APRIL 2026 |
| Expected Duration: | - |
| Supervisor / Mentor: | Jin-Teik Goh |
| Document Version: | 1.0 |
| Date of Last Update: | 27 APRIL 2026 |

| # Intern Details |  |
| --- | --- |
| Full Name: | ‘Affan Najiy Bin Rusdi |
| Department: | Global Procurement and Materials |
| Company Name: | Keysight Technologies Malaysia Sdn. Bhd. |

# Project Overview

## Purpose/Mail Goal

To enhance and extend the existing OpenFOAM mesh utility toolset by: (1) adding a GUI (openfoam_ui.py) to replace the ; (2) adding new automation capabilities around blockMesh and snappyHexMesh workflows; and (3) packaging the suite so that engineers with minimal CFD scripting experience can generate production-quality meshes through a guided interface.

## Business/Team Value:

Reduces manual preparation time for blockMeshDict and snappyHexMeshDict. Eliminates common transcription errors in OpenFOAM dictionary files. Provides a single entry point (UI) covering both mesh generation scripts, ParaView launch, and output logging while reducing the learning curve for new engineers.

## High-Level Scope:

- Create openfoam_ui.py: better separation of concerns, error handling, and threading model. - Enhance Tab 1 (Background Mesh): input validation improvements, live bounding-box preview, blockMesh log parsing. - Complete Tab 2 (SnappyHexMesh Dict): finalise section-2 Apply logic, section-4 layer addition wiring, and end-to-end foamDictionary command execution. - Add Tab 3 (Run Controls): wrapper for snappyHexMesh, checkMesh, and decomposePar with parallel support. - Automated .foam file creation and ParaView launch on successful mesh generation. - Packaging: alias setup, WSL-compatible launcher script, README.

## Out of Scope (if known):

- Solver setup (fvSchemes / fvSolution for CFD solvers other than mesh shrinker). - Post-processing beyond ParaView launch (no in-app visualisation). - Support for OpenFOAM versions other than ESI OpenFOAM v2312 / v2506. - Cloud or HPC submission workflows.

# Background & Context

## Company/Department Context:

The engineering simulation team uses OpenFOAM (ESI v2312/v2506) running under WSL2 on Windows workstations. Mesh preparation is a critical but time-consuming step; engineers currently switch between terminal commands, hand-edited dictionary files, and spreadsheets to set up each case. The existing Python utilities (generateBackgroundMesh.py and generateSnappyHexMeshDict.py) automate parts of this flow but remain CLI-only and require OpenFOAM expertise to operate.

## Problem/Pain Point:

- The CLI scripts require the user to type exact numeric arguments; typos cause blockMesh failures with cryptic log output. - generateSnappyHexMeshDict.py is a long interactive-prompt script — it cannot be re-run partially if interrupted mid-way. - The current Tkinter GUI (openfoam_ui.py) has incomplete logic: Tab 2 section-2 'Apply' button does nothing; layer addition (section 4) is not wired to the generator. - No visual feedback on mesh quality or bounding box before committing to a run. - Engineers must manually open a terminal/search from Windows search to launch ParaView after each run.

## Previous attempts / Existing solutions (if any):

Three scripts currently exist in the repository: - generateBackgroundMesh.py — stable CLI for blockMeshDict generation; working. - generateSnappyHexMeshDict.py — interactive CLI for snappyHexMeshDict; working but brittle (no resume, no GUI).

## Expected Outcome:

- A single, well-tested openfoam_ui.py that engineers can launch via the openfoamUI alias and use end-to-end with no terminal interaction. - Complete Tab 2 that generates a valid, case-ready snappyHexMeshDict including all refinement, snap, and layer settings. - A new Tab 3 providing one-click mesh execution, checkMesh reporting, and ParaView launch. - Unit test coverage for dictionary generation logic using Python unittest or pytest. - Updated setup guide reflecting the new features and alias changes.

| # Key Terminology & Concepts I Need to Understand |  |  |
| --- | --- | --- |
| Term/Acronym | Explanation | Why It Matters |
| blockMesh | OpenFOAM utility that generates a simple structured hexahedral background mesh from a blockMeshDict file. | Required first step before snappyHexMesh can refine around any STL geometry. |
| snappyHexMesh | OpenFOAM utility for automatic hex-dominant mesh generation that snaps to STL surfaces and refines around features. | Core meshing utility the project wraps; understanding its three phases (castellate → snap → layers) is essential. |
| blockMeshDict | OpenFOAM dictionary file (system/blockMeshDict) that defines the background hex block, vertices, and cell count. | Generated programmatically by generateBackgroundMesh.py; the GUI must produce a valid one. |
| snappyHexMeshDict | OpenFOAM dictionary file (system/snappyHexMeshDict) controlling all aspects of snappyHexMesh. | The primary output of Tab 2; correctness directly determines mesh quality. |
| STL (surface tessellation) | Triangulated surface file format. ASCII variant lists 'solid' blocks per region. | Input geometry for snappyHexMesh. Zone names extracted by get_stl_zone_names() drive the multi-region refinement UI. |
| triSurface | Subdirectory constant/triSurface/ where OpenFOAM expects STL/surface files for snappyHexMesh. | The GUI reads this directory to populate the geometry file list. |
| surfaceCheck | OpenFOAM utility to inspect a surface file and report bounding box, open edges, etc. | Used by generateBackgroundMesh.py to extract domain extents for blockMesh sizing. |
| foamDictionary | OpenFOAM command-line tool to add, set, or remove entries in a foam dictionary file. | The Tab 2 generator relies on this to build snappyHexMeshDict incrementally. |
| castellatedMesh | Phase 1 of snappyHexMesh: carves the background mesh using surface intersections and refinement regions. | Controlled by castellatedMeshControls in snappyHexMeshDict. |
| snapControls | Settings controlling Phase 2 of snappyHexMesh: snaps castellated cell faces to the actual STL surface. | Implicit vs. explicit feature snapping choice lives here; explicit requires .eMesh edge files. |
| addLayersControls | Settings for Phase 3: inserts prismatic inflation layers normal to wall patches. | Needed for accurate boundary layer resolution in viscous flows; requires fvSchemes/fvSolution. |
| locationInMesh | A single point that lies inside the mesh region to be kept after snappyHexMesh castellation. | If wrongly placed (outside the fluid domain) the entire mesh is discarded. |
| refinementRegions | Volume regions (STL surfaces or standard shapes) with an assigned refinement level inside them. | Controls cell density in specific zones (wake, near-wall, etc.). |
| refinementSurfaces | Surface-based refinement and boundary-type assignment in snappyHexMesh. | Defines patches (wall, patch, faceZone) and per-surface cell size. |
| faceZone / cellZone | Named sets of faces or cells used for internal boundaries, CHT regions, or MRF zones. | Relevant when an STL encloses a region that should be a separate mesh zone. |
| WSL2 | Windows Subsystem for Linux 2 — the virtualised Linux environment used to run OpenFOAM on Windows. | All subprocess calls in the GUI must source the OpenFOAM bashrc within WSL bash. |
| DXA (docx unit) | Twentieth of a point; 1440 DXA = 1 inch. Used in Word/docx layout. | Only relevant for documentation generation, not CFD. |

# Technical Concepts & Tools I Should Learn/Explore

## Immediate:

- Python 3 / Tkinter — widget lifecycle, threading with queue, ttk.Style, Canvas + scrollable frames. - OpenFOAM case structure — system/, constant/, 0/ directories; controlDict; polyMesh. - blockMesh workflow — blockMeshDict syntax, vertex numbering, simpleGrading. - snappyHexMesh workflow — three-phase execution, geometry section, refinement hierarchy. - subprocess + bash integration in WSL — sourcing bashrc, Popen vs run, stdout streaming.

## Next:

- foamDictionary CLI — add/set/remove entries, quoting rules for compound values. - ASCII STL parsing — 'solid' name extraction, multi-zone STL files. - OpenFOAM mesh quality metrics — maxNonOrtho, skewness, determinant; interpreting checkMesh output. - numpy — bounding box arithmetic, cell count calculation (already used in generateBackgroundMesh.py). - Python unittest / pytest — writing tests for dictionary generation functions.

## Later/Nice-To-Have:

- ParaView Python scripting (pvpython) — automated mesh screenshots. - JSON/YAML case-save feature — persist UI state to file for re-use. - Matplotlib — embed a simple 2-D bounding-box preview inside the UI canvas. - PyInstaller — single-file executable for distribution without a Python install.

## Resources I Plan to Use:

- OpenFOAM User Guide — https://www.openfoam.com/documentation/user-guide - OpenFOAM ESI v2312 release notes and snappyHexMesh tutorial cases. - Python Tkinter docs (python.org) and TkDocs (tkdocs.com) for widget reference. - Existing codebase: generateBackgroundMesh.py, generateSnappyHexMeshDict.py, openfoam_ui.py. - openfoam-setup-guide.md — internal WSL setup reference. - CFD Direct / Wolf Dynamics snappyHexMesh tutorials on YouTube.

# Next Steps and Weekly

Current Status: Code review & gap analysis in progress

## Planned Activities – Next 7 Days:

☐ Complete line-by-line review of openfoam_ui.py and document all incomplete sections with TODO comments. ☐ Run the existing Tab 1 (Background Mesh) against a sample STL file and confirm end-to-end success. ☐ Map each UI widget in Tab 2 to its corresponding foamDictionary command in generateSnappyHexMeshDict.py. ☐ Identify missing wiring between _apply_sec2() and _do_generate() in SnappyHexMeshTab. ☐ Set up a local OpenFOAM test case (e.g., motorBike tutorial) as a regression baseline.

## Short-Term Milestones (2–4 weeks):

- Milestone 1 (Week 2): Tab 2 section-2 Apply button fully wired — castellation & refinement settings write correctly to snappyHexMeshDict. - Milestone 2 (Week 3): Tab 2 layer addition (section 4) wired and generating correct addLayersControls entries plus fvSchemes/fvSolution. - Milestone 3 (Week 4): End-to-end test on three real STL cases passing checkMesh with no fatal errors. - Milestone 4 (Week 4): Unit tests written for create_block_mesh_dict() and do_generate() logic.

## Long-Term Milestones:

- Tab 3 (Run Controls) implemented: snappyHexMesh, checkMesh, decomposePar with live log streaming. - JSON case-save / case-load feature so engineers can reopen previous mesh settings without re-entering data. - Updated openfoam-setup-guide.md reflecting all new features, alias changes, and testing steps. - Optional: bounding-box 2-D preview widget embedded in Tab 1.

## Risks / Things I Need Help With:

- foamDictionary quoting rules for compound entries (vectors, lists) differ between OpenFOAM versions — need to verify behaviour on v2506. - Multi-region STL zone names with spaces or special characters may break foamDictionary entry paths. - WSL2 path translation for ParaView launch (wslpath -w) may fail on certain Windows configurations. - Tkinter thread safety — writing to widgets from background threads requires the queue-polling pattern already in place; any new async logic must follow the same pattern.

## Questions for Supervisor (list here before next meeting):

- Are there additional STL test cases (single-zone, multi-zone, CHT) I can use for regression testing? - Is the target OpenFOAM version v2312 only, or should the tool also support v2506? - Should the Run Controls tab support MPI parallel runs (mpirun -np N snappyHexMesh -parallel)? - Is there a preferred code style guide or formatter (e.g. Black, PEP 8 enforced via flake8)?

# References

- OpenFOAM User Guide (ESI) — https://www.openfoam.com/documentation/user-guide - snappyHexMesh tutorial: motorBike — $FOAM_TUTORIALS/incompressible/simpleFoam/motorbike - OpenFOAM ESI v2312 Release Notes — https://www.openfoam.com/news/main-news/openfoam-v2312 - TkDocs Tkinter Tutorial — https://tkdocs.com/tutorial/ - Wolf Dynamics snappyHexMesh course notes — http://www.wolfdynamics.com - Project source files: generateBackgroundMesh.py, generateSnappyHexMeshDict.py, openfoam_ui.py, openfoam-setup-guide.md